# 10/15 Meeting

Date: 		10/15/25

Time: 		11:00am-12:00pm CDT

Attendees: 	Juliette Reeder, Jack Hicks, Forrest Tuschhoff, Dr. Chuck Bunting, Dr. Pavithrakrishnan Radhakrishnan

Summary of last week’s work:

- SOP

- CDR Report

Expo:

- Smaller version (GHz model)?

- Setup outside ES?

- Poster

  - Research-style poster

- Video

Testing:

- Lumiloop:

  - Friday, Oct 15:

    - Play with Lumiloop

      - Filters

      - Cal factors

      - Frequencies

    - Understand measurements

    - Establish file extraction process

    - Establish testing procedure

Parts:

- parts ordered? Status?

  - Email to Lindsey sent on Monday

  - Follow-up email

- SOP approved

Dhalgren:

- EZNEC radiation patterns for Marshall

Action items:

- Understand Lumiloop data extraction

- Request Lumiloop technical contact before Marshall is shut down for government shutdown

  - Bear in mind time-zone if requesting support from Germany

- Collect E-field data with smaller LPDAs

- Begin work on poster

- Follow-up regarding parts ordering

- Send antenna simulation data to Marshall