# 10/22 Meeting

Date: 		10/22/25

Time: 		11:00am-12:00pm CDT

Attendees: 	Juliette Reeder, Jack Hicks, Forrest Tuschhoff, Dr. Chuck Bunting, Dr. Pavithrakrishnan Radhakrishnan

Last Week’s Action items:

- Understand Lumiloop data extraction

- Request Lumiloop technical contact before Marshall is shut down for government shutdown

  - Bear in mind time-zone if requesting support from Germany

- Collect E-field data with smaller LPDAs

- Begin work on poster

- Follow-up regarding parts ordering

- Send antenna simulation data to Marshall

Testing:

- Friday, 11:15am-5:00pm (at latest)

- E-Field data collection with Lumiloop

- MATLAB

  - Do mag, X, Y, Z graphs

  - Label graphs (sample/time vs V/m)

  - Find mag, X, Y, Z mean

- Determine number of sample points -- do odd number

- Friis transmission eqn

- Put signs out to prevent anyone touching things

Parts:

- Ordered

- Starts arriving sometime this week

- Lindsey Hall - lindsey.n.hall@okstate.edu

Do NEC simulation of small LPDAs

Poster

- Remove materials section -- add EZNEC sims

- Possibly remove images

Video

- Storyboard

- Capture short videos of Lumiloop measurements